## Slide 1: Artemis Consulting
Approach to Open FDA prototype website

## Slide 2: High level goals (Cont’d)
  Front-end development
    Mobile-first design
    Responsive design
    Utilize open-source frameworks
    Use out-of-the-box graphical design themes
    Ensure proper visualization tools are utitilized to present large amounts of information
    Ensure cross-browser compliance
    Ensure use of automated test tools and suites
  Back-end development
    Utilize open-source frameworks
    Ensure writing and running of unit tests
    Incorporate scalability through redundancy, web and application caching, and ability to scale horizontally
    Utilize persistent storage as needed
    Ensure exception handling scenarios are handled
  DevOps
    Ensure continuous integration and deployment approaches are implemented in Sprint 0
    Ensure continuous monitoring is done for all application and infrastructure components
    Implement backup and redundancy for all application components
  Open sourcing
    Use open-source tools and techniques
    Provide an open-source license and code that can be deployed and used as-is by all

## Slide 3: High level goals
We have a week to do UX, design, build, test, perform user testing and deploy
Approach
  Follow the Digital Services Playbook
  User and requirements development
  User Testing
    Test prototype with real users at the end of every sprint
    Incorporate feedback into future user stories
  Agile delivery
    Well-maintained and groomed backlog
    Focus on MVP
    4 development sprints

## Slide 4: Tools and Techniques
User Centric Design
  Personas
  Journeys
  Stories
Agile Process
  Taiga.io for stories, sprints and releases
Front-end development
  Django templates
  JavasScript/jQuery
  Bootstrap/Bootswatch Paper theme
  Highcharts chart and mapping widgets
  Accessibility
Back-end development
  Apache
  Python
  Django
  Memcached
  Postgres
Testing
  Selenium
  Django testing framework
DevOps
  CloudFoundry Hosting for Development/Continuous Deployment
  Amazon Web Services for prod
  CloudBees Jenkins for Continuous integration and Continuous deployment
  Nagios for monitoring

## Slide 5: General Approach

## Slide 6: Overall development and deployment approach steps
Kickoff
Assemble team and define roles and responsibilities
Development and Testing
Production deployment
Sprint n
Sprint 1
…
Hardening Sprint
Release
Sprint 0
Set up
Continuous deployment, using Jenkins
Continuous integration, using Jenkins
Launch!
Setup Jenkins for production deployments
Set up unit test automation
Create development container, using Docker
Set up monitoring, using Nagios
Set up security controls, and continuous monitoring

## Slide 7: Output
Documented users, personas, user stories and user journeys
Accessible website
Mobile-friendly website using responsive design principles
User interviews done with doctors and lawyers which were used to create and implement new stories in future sprints
Release 1 of “FDA Drug Monitor” website
Open source deployable and runnable code with instructions, Docker container and complete front-end and back-end code.
Additional stories completed.
Release 2 of “FDA Drug Monitor” website
Story backlog with more stories that can be implemented in future releases